CSIS 4175 – mobile 2

project log

members: nguyen minh toan | truong thanh thao

| Task | Hours | PIC | Due Date | Status |
| --- | --- | --- | --- | --- |
| Write proposal | 7 | Thao | Sep 23 | Done |
| Create android project, initialize structure and firebase | 2 | Toan | Sep 23 | Done |
| Create login activity | 3 | Toan | Sep 23 | Done |
| Create registration activity | 5 | Toan | Sep 23 | Done |
| Design UI for login & registration activity | 5 | Thao | Sep 24 | In process |
| User profile activity |  |  |  |  |
| User profile edit |  |  |  |  |
| List Events / search events |  |  |  |  |
| Event detail activity |  |  |  |  |
| Create event activity |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |
|  |  |  |  |  |